Present:		P. Farwell		Mayor

T. Pollett		Deputy Mayor

G. Brown		Councillor

B. Dove		Councillor

O. Fudge		Councillor

P. Woodford		Councillor

Advisory and

Resource:		R. Locke		Chief Administrative Officer (A)

M. McWhirter		Town Clerk (A)

J. Blackwood		Director of Engineering

K. White		Communications Coordinator

Regrets:		R. Anstey		Councillor

The meeting was called to order at 2:30 p.m.

Approval of Agenda

Council reviewed the agenda.

Motion #18-138

Approval of Agenda

Moved by Councillor Dove and seconded by Councillor Fudge to approve the agenda as presented.

In Favour:	6	Opposing:	0

Decision:	Motion carried.

Change Order #4 for Wastewater Treatment Plant Contract

The Director of Engineering explained that as per the requirements in our Environmental Approval it is required that the Town of Gander complete Breeding Bird Surveys for the proposed Wastewater Treatment Plant site location prior and during the site clearing area of approximately 39 hectares.

This change is for a maximum of ten days for two qualified individuals to be on site in Gander at $3,000 per day which excludes air travel and taxes.  The maximum limit on costs the Town of Gander could incur due to this change is $36,340, including HST.

Motion #18-139

Change Order CBCL #4 for Wastewater Treatment Plant Contract

Moved by Councillor Woodford and seconded by Councillor Brown that the CBCL Change Order #4 for the Wastewater Treatment Plant Contract be approved.

In Favour:	6	Opposing:	0

Decision:	Motion carried.

Mayor Farwell recommended adding this topic to the Agenda for the upcoming meeting with Minister John Haggie.

Change Order SFR #4 for Underground Services Contract

The Director of Engineering explained that new infrastructure is being added to the contract which could not have been contemplated originally.  The additional cost, including GST/HST, payable by the Town of Gander due to this change is $97,390.05.

Motion #18-140

Change Order SFR #4 for Underground Services Contract

Moved by Councillor Woodford and seconded by Deputy Mayor Pollett that SFR Change Order #4 for Underground Services Contract be approved.

In Favour:	6	Opposing:	0

Decision:	Motion carried.

Motion #18-141

Adjournment

There being no further business, it was moved by Councillor Dove and seconded by Councillor Fudge that the meeting be adjourned.

In Favour:	6	Opposing:	0

Decision:	Motion carried.

The meeting adjourned at 2:44 pm

P. Farwell, Mayor

___________________________________

M. McWhirter, Town Clerk (A)